NEUROGUT

Gut-Brain Axis Diagnostic Platform

Product Requirements Document (PRD)

| Version | 1.0.0 — May 2025 |
| --- | --- |
| Project | NEUROGUT Capstone |
| End User | Hospital Clinicians & Researchers |
| Model Type | Multi-label ML (RF + XGB Stacked Ensemble) |

# 1. Project Overview & Problem Statement

## 1.1 What is NEUROGUT?

NEUROGUT is an AI-powered clinical decision support platform that analyzes gut microbiome composition to predict neuropsychiatric conditions — specifically Depression and Anxiety — via the Gut-Brain Axis (GBA). It is designed as a hospital-facing SaaS tool that enables clinicians, gastroenterologists, and psychiatrists to submit a patient's microbiome sample data and receive a multi-label probability prediction, biomarker explanation, and clinical risk report.

## 1.2 The Clinical Problem

Current psychiatric diagnosis relies heavily on subjective self-reporting (PHQ-9, GAD-7) and clinical interviews. No objective biomarker-based test exists at the point of care for Depression or Anxiety. Emerging research in the gut-brain axis demonstrates that gut microbiota composition is directly correlated with neuropsychiatric states. NEUROGUT bridges this gap.

Key challenges the platform addresses:

- Lack of objective biomarker-driven psychiatric screening tools in clinical settings

- High comorbidity rate between Depression and Anxiety (45-75% overlap) — existing tools treat them as separate binary diagnoses

- Clinicians lack interpretability tools to understand which bacterial taxa drive a given prediction

- No standardized gut microbiome reporting workflow exists in hospital IT systems

## 1.3 The Solution

NEUROGUT provides a three-layer clinical value stack:

| Layer | Capability | Clinical Benefit |
| --- | --- | --- |
| Prediction | Multi-label binary output: P(Depression), P(Anxiety) | Simultaneous comorbidity screening |
| Explanation | Biomarker consensus (RF + XGB Venn), radar plots, dysbiosis heatmap | Interpretable AI for clinicians |
| Reporting | Auto-generated PDF clinical report with risk tier, biomarkers, recommendations | Audit trail for hospital records |
| Synthetic Testing | SDV-based synthetic patient generator for validation | Safe pre-deployment model testing |

# 2. ML Model Architecture & Testing Strategy

## 2.1 The Champion Model: GutMicrobiomeStacker

The best-performing model in new_pathway_pipeline.ipynb is the GutMicrobiomeStacker — a custom probabilistic ensemble that combines:

| Component | Description |
| --- | --- |
| Base Model 1 — RF | MultiOutputClassifier wrapping RandomForestClassifier — captures non-linear interactions, averaged feature importances across Depression/Anxiety outputs |
| Base Model 2 — XGB Chain | ClassifierChain(XGBClassifier) — models label dependency: first predicts Depression, then uses Depression_Context as an extra feature to predict Anxiety. This is the key innovation. |
| Meta-Learner | MultiOutputClassifier(LogisticRegression) — stacks RF and XGB probability outputs and learns an optimal weighted combination |
| Feature Set | 13 Boruta-selected bacterial taxa: Lachnospira, Ruthenibacterium, Veillonella, Gardnerella, Pseudobutyrivibrio, Kocuria, Trueperella, Lancefieldella, Fructilactobacillus, Lachnoanaerobaculum, Corynebacterium, Raoultella, Lawsonella |
| Training Data | 111 samples (SMOTE-Tomek resampled, balanced: 37 Healthy / 37 Depression Only / 37 Comorbid) |

## 2.2 Model Performance Benchmarks

The following metrics were achieved in the 5-fold MultilabelStratifiedKFold cross-validation:

| Metric | GutMicrobiomeStacker | TabNet (Baseline) |
| --- | --- | --- |
| Depression ROC-AUC | > 0.91 (stable) | > 0.91 (higher variance) |
| Anxiety ROC-AUC | > 0.89 (stable) | ~0.88 (higher variance) |
| Hamming Loss | < 0.12 | ~0.14 |
| F1 (Depression) | High, low variance | High, but inconsistent |
| F1 (Anxiety) | Strong | Weaker across folds |
| Interpretability | Full (SHAP + Venn + Radar) | Limited (attention masks only) |
| Deployment Readiness | High (sklearn-based, picklable) | Medium (PyTorch dependency) |

## 2.3 Model Testing Plan — Synthetic Data Strategy

Since original training data is limited to 111 SMOTE samples and raw clinical data cannot be shared externally, testing will use a two-track approach:

### Track A: Synthetic Data Generation (Primary Testing Track)

Use the SDV (Synthetic Data Vault) library's GaussianCopulaSynthesizer to generate statistically faithful synthetic microbiome samples from the existing X_resampled.csv distribution. This produces test data that:

- Preserves marginal distributions of all 13 bacterial taxa

- Preserves inter-feature correlations (critical — gut taxa are co-regulated)

- Can produce arbitrarily large test sets (100–10,000 samples)

- Is not traceable to any real patient, satisfying HIPAA/DISHA compliance

Implementation steps:

- Install SDV: pip install sdv

- Load X_resampled.csv + y_resampled.csv

- Fit GaussianCopulaSynthesizer on X_resampled (features only)

- Generate N=500 synthetic samples

- Apply the same StandardScaler fitted on training data

- Run GutMicrobiomeStacker.predict() and predict_proba()

- Compute: hamming_loss, roc_auc_score, classification_report on known-label synthetic data

- Visualize: plot_feature_consensus, plot_consensus_radar, plot_dysbiosis_signature on synthetic batch

Synthetic Data Code Template (SDV)

from sdv.single_table import GaussianCopulaSynthesizer

from sdv.metadata import SingleTableMetadata

metadata = SingleTableMetadata()

metadata.detect_from_dataframe(X_resampled)

synthesizer = GaussianCopulaSynthesizer(metadata)

synthesizer.fit(X_resampled)

synthetic_X = synthesizer.sample(num_rows=500)

# Assign synthetic labels using the stacker

synthetic_y = stacker.predict(synthetic_X)

synthetic_proba = stacker.predict_proba(synthetic_X)

# Evaluate

print(classification_report(known_labels, synthetic_y))

print('Hamming Loss:', hamming_loss(known_labels, synthetic_y))

print('ROC-AUC:', roc_auc_score(known_labels, synthetic_proba, average='macro'))

### Track B: Edge Case & Robustness Testing (Secondary Track)

Manually construct adversarial samples representing clinical edge cases:

| Edge Case | Construction Method |
| --- | --- |
| Extreme dysbiosis — all pathogenic taxa maxed | Set Gardnerella=1.0, Veillonella=1.0, Corynebacterium=1.0, others=0 — expect Comorbid prediction |
| Near-healthy — all protective taxa maxed | Set Lachnospira=1.0, Pseudobutyrivibrio=1.0, others=median — expect Healthy |
| Anxiety-only signature | Spike Fructilactobacillus only (Comorbid marker), suppress Depression drivers — test label separation |
| Missing taxa simulation | Zero out 3–5 features to simulate incomplete 16S rRNA sequencing data |
| Identical inputs — stability test | Submit same sample 100 times — verify deterministic output |
| Out-of-distribution test | Values >2 SD from training distribution — expect model to flag uncertainty |

# 3. Technology Stack

## 3.1 Full Stack Architecture

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + TypeScript | Server-side rendering for performance, typed API contracts, optimal for dashboards |
| UI Framework | Tailwind CSS + shadcn/ui | Rapid clinical UI, accessible components, consistent design tokens |
| Data Visualization | Recharts + Plotly.js | Recharts for dashboards; Plotly for radar/heatmap charts matching notebook visuals |
| Backend API | FastAPI (Python) | Native Python — same runtime as sklearn/XGBoost, async support, OpenAPI auto-docs |
| ML Serving | FastAPI + joblib (pickle) | GutMicrobiomeStacker serialized with joblib, loaded once at startup |
| Database | PostgreSQL + SQLAlchemy | Relational: patients, samples, predictions, reports — ACID compliance for hospital records |
| Authentication | NextAuth.js + JWT | Role-based access (Admin / Clinician / Researcher), session management |
| File Storage | AWS S3 / MinIO (self-hosted) | PDF report storage, sample file uploads — HIPAA-eligible |
| PDF Generation | ReportLab (Python) | Generates clinical PDF reports server-side with charts embedded |
| Containerization | Docker + Docker Compose | One-command hospital deployment, isolated environments |
| Reverse Proxy | Nginx | SSL termination, rate limiting, static file serving |
| Testing (ML) | pytest + SDV + sklearn metrics | Synthetic data generation + model evaluation pipeline |
| Testing (Frontend) | Jest + Playwright | Unit tests for components, E2E tests for critical clinical flows |
| Monitoring | Prometheus + Grafana | API latency, prediction distribution drift, model performance over time |

# 4. Website Flow & User Journeys

## 4.1 User Roles & Permissions

| Role | Access Level | Primary Use Case |
| --- | --- | --- |
| Hospital Admin | Full: manage users, view all records, export data | Onboard clinicians, manage hospital settings |
| Clinician | Submit samples, view own patient reports, download PDFs | Day-to-day diagnostic use |
| Researcher | Read-only access to anonymized aggregate data, batch export | Retrospective analysis, validation studies |

## 4.2 Primary User Journey — Clinician Prediction Flow

The following 7-step flow represents the core clinical workflow from patient intake to report delivery:

| Step | Page / Screen | Action & Data Flow |
| --- | --- | --- |
| 1 | Login / Auth | Clinician logs in with hospital email + password. NextAuth issues JWT. Role-based redirect to /dashboard. |
| 2 | Dashboard | Overview cards: Total Predictions, High Risk Patients, Recent Reports, Model Status badge. Quick action: [+ New Analysis]. |
| 3 | Patient Registration | Fill: Patient ID (anonymized), Age, Sex, Sample Collection Date, Notes. Submit creates Patient record in DB. |
| 4 | Sample Input | Two input modes: (A) Manual Entry — 13 sliders/inputs for each bacterial taxon (0.0–1.0 relative abundance). (B) CSV Upload — upload a CSV matching the 13-column format. Validation + preview table shown before submission. |
| 5 | Analysis Running | POST /api/predict called. Loading screen with animated gut-brain axis graphic. Server deserializes stacker, runs predict + predict_proba, computes SHAP-like importances. |
| 6 | Results Dashboard | Four panels: (A) Prediction Card — Depression: Low/Moderate/High Risk with probability %. Anxiety: same. Comorbidity flag if both > 0.5. (B) Biomarker Radar — Plotly radar chart of top 8 consensus taxa. (C) Dysbiosis Heatmap — taxa vs condition signature. (D) Feature Venn — shared drivers between RF and XGB. |
| 7 | Report Generation | Clinician clicks [Generate PDF Report]. POST /api/report — ReportLab creates PDF with: patient info, prediction summary, charts (base64), bacterial taxa table, clinical recommendations, model metadata. Download + auto-save to S3. |

## 4.3 Site Map — All Pages

| Route | Page Description |
| --- | --- |
| / | Landing page — Product overview, hospital onboarding CTA, NEUROGUT value proposition |
| /login | Authentication — Hospital email login, forgot password |
| /dashboard | Main hub — Stats cards, recent predictions, alerts, quick actions |
| /patients | Patient list — Search, filter by date/risk tier, pagination |
| /patients/[id] | Patient profile — History of analyses, risk trend over time |
| /analysis/new | New analysis wizard — Patient select → Sample input → Run |
| /analysis/[id] | Results view — Prediction cards, charts, report download |
| /reports | Report history — All generated PDFs, filter by date/clinician |
| /admin/users | User management — Invite clinicians, assign roles |
| /admin/settings | Hospital settings — Name, logo, notification config |
| /research/batch | Batch analysis — Upload CSV of multiple patients (Researcher role) |
| /research/export | Data export — Anonymized aggregate dataset download |
| /docs | Documentation — API reference, CSV format guide, model card |

# 5. Backend Database Schema

## 5.1 Entity Relationship Overview

The schema is designed for a PostgreSQL relational database. All patient data is pseudonymized — no real names or contact info are stored, only hospital-assigned patient IDs.

### Table: hospitals

| Column | Type + Constraints |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| name | VARCHAR(255) NOT NULL |
| subdomain | VARCHAR(100) UNIQUE NOT NULL — used for multi-tenancy |
| logo_url | TEXT |
| settings_json | JSONB DEFAULT '{}' — notification prefs, thresholds |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: users

| Column | Type + Constraints |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| hospital_id | UUID REFERENCES hospitals(id) ON DELETE CASCADE |
| email | VARCHAR(255) UNIQUE NOT NULL |
| password_hash | TEXT NOT NULL — bcrypt hashed |
| role | ENUM('admin','clinician','researcher') NOT NULL |
| full_name | VARCHAR(255) |
| is_active | BOOLEAN DEFAULT TRUE |
| last_login_at | TIMESTAMPTZ |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: patients

| Column | Type + Constraints |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| hospital_id | UUID REFERENCES hospitals(id) ON DELETE CASCADE |
| created_by | UUID REFERENCES users(id) |
| patient_code | VARCHAR(50) NOT NULL — hospital's internal anonymized ID |
| age | SMALLINT CHECK (age > 0 AND age < 120) |
| sex | ENUM('male','female','other','prefer_not_to_say') |
| notes | TEXT |
| created_at | TIMESTAMPTZ DEFAULT NOW() |
| UNIQUE | (hospital_id, patient_code) |

### Table: microbiome_samples

| Column | Type + Constraints |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| patient_id | UUID REFERENCES patients(id) ON DELETE CASCADE |
| submitted_by | UUID REFERENCES users(id) |
| collection_date | DATE NOT NULL |
| input_method | ENUM('manual','csv_upload') NOT NULL |
| lachnospira | FLOAT4 CHECK (lachnospira >= 0 AND lachnospira <= 1) |
| ruthenibacterium | FLOAT4 CHECK ... |
| veillonella | FLOAT4 CHECK ... |
| gardnerella | FLOAT4 CHECK ... |
| pseudobutyrivibrio | FLOAT4 CHECK ... |
| kocuria | FLOAT4 CHECK ... |
| trueperella | FLOAT4 CHECK ... |
| lancefieldella | FLOAT4 CHECK ... |
| fructilactobacillus | FLOAT4 CHECK ... |
| lachnoanaerobaculum | FLOAT4 CHECK ... |
| corynebacterium | FLOAT4 CHECK ... |
| raoultella | FLOAT4 CHECK ... |
| lawsonella | FLOAT4 CHECK ... |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: predictions

| Column | Type + Constraints |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| sample_id | UUID REFERENCES microbiome_samples(id) ON DELETE CASCADE |
| model_version | VARCHAR(50) NOT NULL DEFAULT 'v1.0' |
| depression_prob | FLOAT4 NOT NULL — P(Depression) from stacker |
| anxiety_prob | FLOAT4 NOT NULL — P(Anxiety) from stacker |
| depression_label | SMALLINT NOT NULL — 0 or 1 (threshold 0.5) |
| anxiety_label | SMALLINT NOT NULL — 0 or 1 |
| risk_tier | ENUM('healthy','depression_only','anxiety_only','comorbid') NOT NULL |
| rf_importances_json | JSONB — {feature: importance} for RF model |
| xgb_importances_json | JSONB — {feature: importance} for XGB chain |
| consensus_features_json | JSONB — intersection of RF and XGB top-5 features |
| processing_time_ms | INTEGER |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

### Table: reports

| Column | Type + Constraints |
| --- | --- |
| id | UUID PRIMARY KEY DEFAULT gen_random_uuid() |
| prediction_id | UUID REFERENCES predictions(id) ON DELETE CASCADE |
| generated_by | UUID REFERENCES users(id) |
| s3_url | TEXT NOT NULL — presigned S3/MinIO URL |
| s3_key | TEXT NOT NULL — internal storage key |
| report_version | SMALLINT DEFAULT 1 |
| created_at | TIMESTAMPTZ DEFAULT NOW() |

# 6. API Specification (FastAPI Backend)

## 6.1 Core Endpoints

| Method | Endpoint | Description & Response |
| --- | --- | --- |
| POST | /api/auth/login | Accepts email + password. Returns JWT access_token + refresh_token. |
| POST | /api/predict | Accepts 13 microbiome features as JSON body. Loads GutMicrobiomeStacker, returns: depression_prob, anxiety_prob, risk_tier, rf_importances, xgb_importances, consensus_features. |
| POST | /api/predict/batch | Accepts CSV file upload. Returns array of predictions. Rate-limited to Researcher role. |
| POST | /api/patients | Create patient record. Returns patient UUID. |
| GET | /api/patients/{id} | Fetch patient + all associated samples and predictions. |
| POST | /api/samples | Submit microbiome sample (manual or CSV). Validates all 13 features in [0,1]. |
| GET | /api/predictions/{id} | Fetch prediction with full importances JSON. |
| POST | /api/reports/generate | Trigger PDF generation for a prediction_id. Returns report_id. |
| GET | /api/reports/{id}/download | Returns presigned S3 URL for PDF download (expires in 1hr). |
| GET | /api/model/health | Returns: model_version, last_loaded_at, prediction_count, avg_latency_ms. |
| GET | /api/admin/users | List all users in hospital. Admin role only. |
| POST | /api/admin/users/invite | Send invite email to new clinician. |

# 7. Frontend Component Specification

## 7.1 Design System

NEUROGUT uses a clinical-grade design system inspired by medical software aesthetics: calm teal primary palette, high-contrast text, accessible color-coding for risk tiers.

| Design Token | Value & Usage |
| --- | --- |
| --primary | #006D77 — Teal. Headers, CTAs, active states |
| --primary-light | #E8F4F5 — Light teal. Card backgrounds, info boxes |
| --risk-healthy | #22C55E — Green. Healthy prediction badge |
| --risk-moderate | #F59E0B — Amber. Moderate risk badge |
| --risk-high | #EF4444 — Red. High risk / comorbid alert |
| --text-primary | #1A1A2E — Near-black. Body text |
| --text-secondary | #6B7280 — Gray. Secondary labels |
| --font-sans | Inter, system-ui, sans-serif |
| --font-mono | JetBrains Mono — Feature names, values |
| Border Radius | 8px cards, 4px inputs, 12px modals |

## 7.2 Key Components

| Component | Specification |
| --- | --- |
| <RiskCard> | Props: condition (Depression¦Anxiety), probability (float), label (0¦1). Renders: large probability gauge (0-100%), risk tier badge (Healthy/Moderate/High), animated fill bar. Color changes by tier. |
| <BiomarkerRadar> | Plotly polar chart. Props: rf_importances, xgb_importances, feature_names. Renders overlapping RF (green) and XGB (red) normalized importance polygons. Top 8 consensus features shown. |
| <DysbiosisHeatmap> | Recharts HeatMap or Plotly heatmap. Rows = 13 taxa, Columns = 4 conditions (Healthy/Depression/Anxiety/Comorbid). Color scale: white (low) → teal (high abundance). |
| <VennDiagram> | SVG-based Venn showing overlap of RF top-5 and XGB top-5 features. Intersection labeled as 'Consensus Biomarkers'. Uses D3.js. |
| <SampleInputForm> | 13 labeled sliders (0.0–1.0) with bacterium name, info tooltip, and live value display. Tabs to switch between Manual and CSV Upload modes. Real-time validation. |
| <PredictionTimeline> | Patient profile component. X-axis = date, Y-axis = depression/anxiety probability. Line chart showing risk evolution across multiple samples. |
| <ReportButton> | Disabled until prediction complete. Shows loading spinner during PDF generation. Triggers download on completion. |

# 8. Implementation Plan

## 8.1 Project Phases

| Phase 1 Week 1–2 | ML Model Serialization & Testing Infrastructure |
| --- | --- |
|  | • Export GutMicrobiomeStacker to joblib: stacker.pkl + scaler.pkl |
|  | • Write SDV synthetic data generation script (500 samples) |
|  | • Build pytest test suite: edge cases, adversarial inputs, determinism checks |
|  | • Compute and document final model metrics on synthetic holdout set |
|  | • Create model card (version, training data, metrics, limitations) |

| Phase 2 Week 3–5 | FastAPI Backend |
| --- | --- |
|  | • Initialize FastAPI project with folder structure: /api, /models, /schemas, /services |
|  | • Implement /api/predict endpoint — load stacker.pkl, validate 13 features, return probabilities + importances |
|  | • Set up PostgreSQL + SQLAlchemy models (all 6 tables) |
|  | • Implement auth flow: JWT login, role middleware, hospital multi-tenancy |
|  | • Implement patient + sample CRUD endpoints |
|  | • Build ReportLab PDF generation service with embedded Plotly charts |
|  | • Dockerize: Dockerfile for FastAPI + docker-compose.yml |

| Phase 3 Week 6–9 | Next.js Frontend |
| --- | --- |
|  | • Scaffold Next.js 14 + TypeScript + Tailwind + shadcn/ui |
|  | • Build auth pages: Login, forgot password, invite accept |
|  | • Build Dashboard page: stats cards, recent predictions, quick actions |
|  | • Build Analysis Wizard: patient select → sample input form → loading screen |
|  | • Build Results page: RiskCard x2, BiomarkerRadar, DysbiosisHeatmap, VennDiagram |
|  | • Build Patient Profile page with PredictionTimeline chart |
|  | • Build Report download flow |
|  | • Build Admin pages: user management, hospital settings |
|  | • Responsive design + accessibility audit (WCAG 2.1 AA) |

| Phase 4 Week 10–12 | Integration, Testing & Deployment |
| --- | --- |
|  | • End-to-end integration testing: full clinician flow from login to PDF download |
|  | • Playwright E2E tests for critical paths |
|  | • Performance testing: API latency < 200ms for single prediction |
|  | • Security audit: SQL injection, JWT expiry, CORS, rate limiting |
|  | • Set up Nginx reverse proxy + SSL certificates (Let's Encrypt) |
|  | • Deploy to hospital server or cloud VM (AWS EC2 / DigitalOcean) |
|  | • Set up Prometheus + Grafana monitoring dashboard |
|  | • Write user documentation + API reference |
|  | • Demo walkthrough recording for hospital stakeholders |

## 8.2 Detailed Sprint Breakdown

| Sprint | Focus Area | Deliverables |
| --- | --- | --- |
| S1 (W1-2) | ML Testing | stacker.pkl exported, synthetic_test.py passing, model card published |
| S2 (W3) | API Core | FastAPI running, /predict endpoint live, Docker Compose up |
| S3 (W4) | Database | All 6 PostgreSQL tables migrated, CRUD endpoints tested with Postman |
| S4 (W5) | Auth + Reports | JWT auth working, PDF generation producing correct reports |
| S5 (W6) | Frontend Auth | Login page, dashboard skeleton, API client (Axios/TanStack Query) wired |
| S6 (W7) | Sample Input | SampleInputForm complete, validation working, POST to /api/predict live |
| S7 (W8) | Results Charts | RiskCard, BiomarkerRadar, DysbiosisHeatmap, VennDiagram rendered |
| S8 (W9) | Patient Profiles | Patient list, patient profile, prediction timeline, report download |
| S9 (W10) | Admin + Polish | User management, settings, responsive design, dark mode |
| S10 (W11) | Integration Tests | Playwright E2E suite, performance benchmarks, security audit |
| S11 (W12) | Deployment | Nginx + SSL, cloud deployment, monitoring, documentation, demo |

# 9. Recommended Project Folder Structure

Backend — FastAPI (Python)

neurogut-backend/

├── main.py # FastAPI app entrypoint

├── requirements.txt

├── Dockerfile

├── api/

│ ├── auth.py # JWT login/refresh

│ ├── predict.py # POST /api/predict

│ ├── patients.py # CRUD endpoints

│ ├── reports.py # PDF generation + S3

│ └── admin.py # User management

├── models/

│ ├── stacker.pkl # GutMicrobiomeStacker (joblib)

│ ├── scaler.pkl # StandardScaler

│ └── model_card.json # Version + metrics

├── schemas/

│ ├── prediction.py # Pydantic input/output

│ └── patient.py

├── services/

│ ├── predictor.py # Model loading + inference

│ ├── pdf_generator.py # ReportLab PDF service

│ └── storage.py # S3/MinIO client

├── db/

│ ├── database.py # SQLAlchemy engine

│ ├── models.py # ORM table definitions

│ └── migrations/ # Alembic migrations

└── tests/

├── test_predict.py # Unit tests for inference

├── test_synthetic.py # SDV synthetic data tests

└── test_api.py # Integration tests

Frontend — Next.js 14 (TypeScript)

neurogut-frontend/

├── app/

│ ├── (auth)/login/page.tsx

│ ├── dashboard/page.tsx

│ ├── patients/

│ │ ├── page.tsx # Patient list

│ │ └── [id]/page.tsx # Patient profile

│ ├── analysis/

│ │ ├── new/page.tsx # Analysis wizard

│ │ └── [id]/page.tsx # Results view

│ ├── reports/page.tsx

│ ├── admin/

│ │ ├── users/page.tsx

│ │ └── settings/page.tsx

│ └── api/ # Next.js API routes (proxy to FastAPI)

├── components/

│ ├── ui/ # shadcn/ui base components

│ ├── charts/

│ │ ├── BiomarkerRadar.tsx

│ │ ├── DysbiosisHeatmap.tsx

│ │ ├── VennDiagram.tsx

│ │ └── PredictionTimeline.tsx

│ ├── prediction/

│ │ ├── RiskCard.tsx

│ │ └── SampleInputForm.tsx

│ └── layout/

│ ├── Sidebar.tsx

│ └── Header.tsx

├── lib/

│ ├── api.ts # Axios client + API calls

│ ├── auth.ts # NextAuth config

│ └── utils.ts

└── types/

└── index.ts # Prediction, Patient, Report types

# 10. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Prediction Latency | < 200ms per single sample (excluding network) |
| Batch Prediction | < 5 seconds for 100-sample CSV |
| PDF Generation | < 3 seconds per report |
| API Uptime | > 99.5% monthly uptime SLA |
| Concurrent Users | Supports 50 concurrent clinicians per hospital instance |
| Data Privacy | HIPAA-aligned: pseudonymized patient IDs, encrypted at rest (AES-256), encrypted in transit (TLS 1.3) |
| Authentication | JWT with 24h expiry, refresh token rotation, brute force protection (5 failed attempts → lockout) |
| Input Validation | All 13 features must be float in [0.0, 1.0] — reject otherwise with HTTP 422 |
| Model Versioning | All predictions store model_version — enables future model comparison |
| Audit Trail | Every prediction and report generation logged with user ID + timestamp |
| Accessibility | WCAG 2.1 AA compliant — color-blind safe palette, screen reader labels on charts |
| Browser Support | Chrome 100+, Firefox 100+, Safari 15+, Edge 100+ |

# 11. AI IDE Implementation Guide

## 11.1 How to Use This PRD with Cursor / Windsurf / GitHub Copilot

This PRD is structured as a complete implementation specification. Paste relevant sections directly into your AI IDE as context. Recommended workflow:

- Start with Phase 1 — copy Section 2.3 (Synthetic Data Testing) into Cursor and ask: 'Implement the SDV synthetic data testing script as described, targeting X_resampled.csv'

- For the backend — copy Section 5 (schema) + Section 6 (API spec) and prompt: 'Create the FastAPI backend with these schemas and endpoints. Use SQLAlchemy + PostgreSQL.'

- For the predictor service — copy Section 2.1 (model architecture) and prompt: 'Create a predictor.py service that loads stacker.pkl with joblib and exposes a predict() function matching this schema.'

- For each frontend component — copy the component spec from Section 7.2 and prompt: 'Build the <BiomarkerRadar> component in React/TypeScript using Plotly.js matching this specification.'

- For deployment — copy Section 9 (folder structure) and prompt: 'Generate a docker-compose.yml for this Next.js + FastAPI + PostgreSQL + Nginx stack.'

## 11.2 Critical Context for AI IDE

Always include this context block when prompting:

AI IDE Context Block — Paste at Start of Every Session

Project: NEUROGUT — Hospital-facing gut microbiome diagnostic platform

ML Model: GutMicrobiomeStacker (RF MultiOutput + XGB ClassifierChain + LR meta-learner)

Task: Multi-label binary classification — Depression (0/1) and Anxiety (0/1)

Features: 13 bacterial taxa (Lachnospira, Ruthenibacterium, Veillonella, Gardnerella,

Pseudobutyrivibrio, Kocuria, Trueperella, Lancefieldella, Fructilactobacillus,

Lachnoanaerobaculum, Corynebacterium, Raoultella, Lawsonella)

Input range: All features are float in [0.0, 1.0] (relative abundance)

Output: depression_prob, anxiety_prob, risk_tier, rf_importances, xgb_importances

Backend: FastAPI (Python 3.11) + PostgreSQL + joblib

Frontend: Next.js 14 + TypeScript + Tailwind + shadcn/ui + Plotly.js

End User: Hospital clinicians and researchers — HIPAA-aligned design

# 12. Appendix

## 12.1 Bacterial Taxa Clinical Reference

| Taxon | Clinical Role |
| --- | --- |
| Gardnerella | Primary pathological driver — highest importance in both RF and XGB. Elevated in Comorbid. Severity marker. |
| Corynebacterium | Core diagnostic driver — strong spike in Depression and Comorbid conditions. |
| Veillonella | Pathological — elevated in Comorbid. Inflammation-associated. |
| Lachnospira | Protective — butyrate producer. Depleted in Depression/Comorbid. Low value = risk signal. |
| Pseudobutyrivibrio | Protective — butyrate and gut barrier function. Depleted in disease states. |
| Fructilactobacillus | Comorbidity marker — spikes only in Comorbid, not Depression-only. Key for label separation. |
| Trueperella | Differentiation marker — helps distinguish Depression vs Comorbid. |
| Lawsonella | Secondary driver — co-elevates with Gardnerella in severe cases. |
| Ruthenibacterium | Emerging marker — secondary importance in XGB chain. |
| Kocuria | Context-dependent — moderate importance across conditions. |
| Lancefieldella | Lower importance — contextual signal. |
| Lachnoanaerobaculum | Secondary — oral-gut axis microbe. |
| Raoultella | Secondary — oxidative stress association. |

## 12.2 Risk Tier Classification Logic

| Risk Tier | Classification Rule |
| --- | --- |
| Healthy | depression_label=0 AND anxiety_label=0 (depression_prob < 0.5 AND anxiety_prob < 0.5) |
| Depression Only | depression_label=1 AND anxiety_label=0 |
| Anxiety Only | depression_label=0 AND anxiety_label=1 |
| Comorbid | depression_label=1 AND anxiety_label=1 — highest priority alert |

— End of Document —